## Slide 1
FERMA Conference | 2026
Program Management Oversight 01
FERMA CONFERENCE | 2026
Strengthening Program Management Oversight
Delivering compliant, accountable, and sustainable construction & capital programs
PRESENTED BY FRAME GROUP, LLC AND RECOVERY MANAGEMENT GROUP, LLC

## Slide 2
FERMA Conference | 2026
Program Management Oversight 02
Introductions
Who We Are
JOSEPH MASCALI
Frame Group, LLC
JASON STOLTZFUS
Recovery Management Group, LLC

## Slide 3
FERMA Conference | 2026
Program Management Oversight 03
Agenda
Topics to Be Covered
1
What Is Program Management?
2
Stakeholder Coordination
3
Cost Controls
4
Project Management
5
Accurate Reporting, Compliance, Procurement & Funding Requirements
6
Documentation & Audit Readiness

## Slide 4
FERMA Conference | 2026
Program Management Oversight 04
Topic 1
What Is Program Management?
DEFINITION
Program Management (PMO) is the coordinated management of capital improvements, renovations, and maintenance activities across multiple departments, facilities, and campuses — to deliver measurable benefits for an organization.

## Slide 5
FERMA Conference | 2026
Program Management Oversight 05
Topic 1
Objectives of a PMO
1
Standardize management and delivery of construction, improvements, and maintenance throughout organization
2
Control and reduce costs
3
Deliver projects on time, safely, and on budget
4
Build accountability through transparent reporting
5
Strengthen internal controls and reduce risk

## Slide 6
FERMA Conference | 2026
Program Management Oversight 06
Topic 2
Stakeholder Coordination
Coordination is the difference between a program and a collection of projects.
1
Align Internal Teams
Facilities, finance, procurement, and program leads working from one plan.
2
Coordinate Vendors
Designers, contractors, and construction managers under clear scopes.
3
Keep Grantors & Agencies Informed
Communicate early and often — avoid compliance surprises.
4
Document Every Decision
The who, what, where, and why — captured as it happens.

## Slide 7
FERMA Conference | 2026
Program Management Oversight 07
Topic 3
Cost Controls — Pre-Construction
1
Establish Procurement Baselines
• Detailed designs and specifications clearly define scope
• Accurate plans enable consistent, comparable bidding
• Reduce change orders, disputes, and overruns before they begin
2
Competitive Procurement
• Solicit bids from qualified, pre-vetted contractors
• Ensure competitive pricing and market validation
• Structured RFP packages drive alignment across bidders
3
Contract & Schedule Controls
• Stringent contractual timelines for mobilization and completion
• Provisions for missed deadlines — liquidated damages
• Escalation controls built into every agreement
Cost control is won before the first shovel hits the ground.

## Slide 8
FERMA Conference | 2026
Program Management Oversight 08
Topic 4
Project Management
1
Scheduling & Coordination
Milestone-driven schedules aligned across all stakeholders; proactive coordination to maintain workflow and avoid delays.
2
Daily Oversight
On-site management monitoring daily progress and performance; rapid issue identification and real-time resolution.
3
Site Safety
Strict enforcement of safety protocols and compliance standards; routine inspections and ongoing safety communication.
4
Progress Reporting
Regular updates on schedule, budget, and key milestones; transparent reporting that supports informed decision-making.

## Slide 9
FERMA Conference | 2026
Program Management Oversight 09
Topic 5
Accurate Reporting
1
One Source of Truth
A consolidated program dashboard — one place every stakeholder looks.
2
Fixed Cadence
Report scope, budget, schedule, and risk on a regular, predictable schedule.
3
Follow the Money
Tie each project’s status to its funding source and drawdown.
4
Report the Challenges
Variances, issues, and decisions — not just green lights.
5
Consistent Metrics
Give boards comparable measures over time to build trust.

## Slide 10
FERMA Conference | 2026
Program Management Oversight 10
Topic 5
Compliance & Funding Requirements
1
Know the strings attached to each funding source
2
Align procurement policies to 2 CFR 200 (Uniform Guidance)
3
Build compliance into workflows — not as an afterthought
4
Verify eligibility and required provisions before award
5
Include required federal contract clauses; check contractor status in SAM.gov (debarment)

## Slide 11
FERMA Conference | 2026
Program Management Oversight 11
Topic 5
Procurement Dos and Don’ts
1
Compete & Document
Use full and open competition wherever possible — justify any sole-source or emergency procurement in writing before you award.
2
Emergency ≠ Exemption
Exigent conditions do not waive federal rules — actions must stay cost-reasonable and end once conditions normalize.
3
Contract Forms Matter
Avoid cost-plus-percentage, contingency, or open-ended time-and-materials deals — include every required federal and funding-source clause.
4
Document Everything
Justify procurement method, contract type, and cost reasonableness — retain records 3+ years past final project closeout.

## Slide 12
FERMA Conference | 2026
Program Management Oversight 12
Topic 6
Documentation & Audit Readiness
Audit-ready every day — not just at closeout.
1
Standardize Records
Uniform project files and record-keeping across every project and department.
2
Clear Trails
Complete procurement and change-order documentation from solicitation to closeout.
3
Continuous Reconciliation
Reconcile costs to funding sources continuously — never let variances age.
4
Self-Audits
Periodic internal reviews with corrective actions before external auditors arrive.

## Slide 13
FERMA Conference | 2026
Program Management Oversight 13
Overall Recommendations
1
Establish a Program Management Office — construction, M&O, finance, legal, and more
2
Standardize processes and procedures across all applicable departments
3
Make compliance and documentation routine, not reactive
4
Optimize for competitive procurements
5
Report accurately to maintain trust and accountability
6
Re-evaluate continuously — programs improve by iteration

## Slide 14
FERMA Conference | 2026
Program Management Oversight 14
FERMA CONFERENCE | 2026
Thank You!
Questions & Discussion